ISO/IEC 27001 Road Map

# Certification Roadmap

| Phase | Timeline | Critical Task |
| --- | --- | --- |
| 1. Preparation & Management Approval | Month 1 | Secure leadership commitment; define ISMS scope, allocate budget/resources, and establish the governance team. |
| 2. Context, Scope & Risk Assessment | Month 2–3 | Conduct gap analysis against Annex A controls; perform information security risk assessment. and draft the Statement of Applicability (SoA). |
| 3. ISMS Design & Documentation | Month 4–6 | Draft information security policy, risk treatment plan, and required procedures. |
| 4. Implementation of Controls | Month 7–8 | Implement Annex A technical and operational controls, and conduct organization-wide security awareness training. |
| 5. Internal Audit & Management Review | Month 9 | Perform an Internal ISMS Audit to identify non-conformities, implement corrective actions, and conduct a Management Review meeting. |
| 6. Certification Audit — Stage 1 (Readiness Review) | Month 10 | External auditor reviews ISMS documentation and scope readiness with an accredited certification body and addresses any findings. |
| 7. Certification Audit — Stage 2 (Compliance Audit) | Month 11 | Demonstrate operational effectiveness of controls. Auditor verifies operational effectiveness of controls; certification body issues ISO/IEC 27001 certificate |
| 8. Continuous Improvement | Ongoing (post-certification) | Conduct annual surveillance audits, update risk assessments, and drive continual improvement (Clause 10) |